PROJECT AND TEAM INFORMATION

Project Title

VIN MUSIC: MODERN MUSIC APPLICATION USING PYTHON, MYSQL AND KOTLIN

# Student/Team Information

| Team Name: Mentor Name: |  |  |
| --- | --- | --- |
|  |  | Pixel Thinker Mrs. Shruti Bahuguna |
| Team Member 1(Team Lead) (Johari,Vivek-2510324070,Joharivivek002@gmail.com): |  |  |
| Team member 2 (Gusain,Anurag-2510610015,agusain1206@gmail.com): |  |  |
| Team member 3 (Rawat,Vinayak-2510610029,rvinayak133@gmail.com): |  |  |

PROJECT PROGRESS DESCRIPTION (35 pts)

# Project Abstract (2 pts)

(Brief restatement of your project’s main goal. Max 300 words).

Project Abstract

VIN Music is an advanced, privacy-first native Android music streaming and discovery application developed using Kotlin, Jetpack Compose, Python, and SQLite. The primary goal of this project is to eliminate commercial streaming paywalls while delivering high-fidelity audio, client-side digital signal processing (DSP), mathematically personalized recommendations (TasteDNA), and karaoke-grade synchronized lyrics.

The application streams high-bitrate Opus and M4A audio by interfacing with the YouTube Music InnerTube API without downloading video payloads, reducing mobile data consumption by up to 80%. A resilient NewPipeExtractor fallback pipeline guarantees zero stream throttling. Alongside online streaming, an Android MediaStore scanner enables seamless unified playback of local audio files.

A standout innovation of VIN Music is its client-side TasteDNA recommendation engine. Using a 142 MB embedded SQLite database of 100,000+ tracks, it calculates 5D continuous Euclidean vectors (Energy, Valence, Danceability, Acousticness, Tempo) and executes K-Means nearest-neighbor searches in under 5ms without cloud latency.

For music enthusiasts, VIN Music incorporates a multi-tier lyrics waterfall providing word-level RichSync TTML karaoke animations, line-level LRC synchronization, and real-time Indic script transliteration (Hinglish/Devanagari/Gurmukhi) via Google Translate API. Furthermore, an AI 'Decode' engine powered by Groq Cloud (Llama 3 70B) delivers structured, 4-layer song meaning breakdowns (Literal, Cultural Context, Deeper Metaphors, Production Trivia).

The project combines modern software engineering concepts including Clean Architecture, reactive StateFlows, foreground MediaSession background services, and GPU-accelerated backdrop blur shaders (Haze), providing a fluid, cutting-edge audio streaming experience.

# Updated Project Approach and Architecture (2 pts)

(Describe your current approach, including system design, communication protocols, libraries used, etc. Max 300 words).

Updated Project Approach and Architecture The project follows a modular Clean Architecture with MVVM/MVI design patterns using Kotlin and Jetpack Compose. The system is designed as a native Android application decoupled into distinct presentation, media, audio processing, recommendation, and cloud backend layers to ensure scalability and maintainability. The audio pipeline is anchored by AndroidX Media3 (ExoPlayer), running as a foreground MediaSessionService that manages background playback, audio focus ducking, lockscreen controls, and LRU disk pre-caching for gapless transitions. Digital signal processing is executed on-device using TarsosDSP and custom byte-level audio processors to provide 8D spatial audio (360° binaural LFO panning) and an interactive vinyl DJ turntable scratch synthesizer. For data persistence, Room DB manages local favorites and cached metadata, while an embedded 142 MB SQLite database powers local K-Means vector recommendations. Two-way cloud synchronization of playlists and user profiles is handled via Cloud Firestore and Firebase Authentication. Secure AI requests for song analysis are routed through serverless Firebase Cloud Functions to the Groq Cloud Llama 3 70B API. Key libraries used in the project include: • AndroidX Media3 (ExoPlayer) for high-performance audio streaming, caching, and background playback. • Jetpack Compose & Material 3 with Haze for declarative glassmorphic UI. • TarsosDSP & Custom Audio Processors for real-time BPM detection, 8D spatial audio, and scratch effects. • Room DB & SQLite for offline-first persistence and 5D vector nearest-neighbor search. • Firebase (Auth, Firestore, Cloud Functions) for cloud backup and secure Groq Llama 3 AI execution. • OkHttp 4, Ktor & Jsoup for network connection pooling and lyric parsing pipelines.

Presentation Layer: Jetpack Compose, Material 3, Haze Blur, Coil (MVI/MVVM State-Driven UI) Media & Playback Layer: AndroidX Media3 ExoPlayer, MediaSessionService, LRU Disk Cache Audio DSP Layer: TarsosDSP, Custom 8D Spatial Audio & Vinyl Scratch Processors Data & Recommendation Layer: Room DB, SQLite 5D Vector Space, DataStore, Offline Repo Cloud & Network Layer: InnerTube API, Firebase Cloud Services, Groq AI Proxy Gateway

# Tasks Completed (7 pts)

(Describe the main tasks that have been assigned and already completed. Max 250 words).

| Task Completed | Team Member |
| --- | --- |
| Tasks Completed The project was divided among three team members, with each member responsible for specific architectural modules to ensure efficient development and clear task distribution. Member 1: Backend APIs, Cloud Services & Recommendation Engine Developed the InnerTube API streaming client and NewPipeExtractor fallback for ad-free Opus/M4A audio resolution. Configured Firebase Authentication (Google Sign-In) and Firestore for real-time two-way sync of playlists and favorites. Implemented serverless Firebase Cloud Functions proxying Groq Llama 3 70B for AI song 'Decode'. Integrated Last.fm API and SQLite 5D vector indexing for music recommendations. Member 2: Media3 Audio Engine, DSP & Offline Download System Built the core audio playback pipeline using AndroidX Media3 ExoPlayer with background playback and notification controls. Developed the custom 8D Spatial Audio processor with continuous stereo rotation and the interactive Vinyl DJ Scratch synthesizer. Implemented TarsosDSP real-time BPM detection and the multi-threaded offline DownloadManager with ID3 metadata and album art embedding. Member 3: Jetpack Compose UI/UX, Lyrics Engine & System Integration Designed the complete reactive user interface in Jetpack Compose featuring Neo-Noir OLED styling, Haze backdrop blur, and fluid ambient aura player. Built the 3-tier lyrics waterfall (Unison word-level RichSync TTML, LRCLIB line-sync, Genius scraper) and the real-time Hinglish transliteration engine via Google Translate API. Integrated all modules and managed end-to-end exception handling. Overall, all major core functionalities have been implemented and validated on physical test devices. | Vivek Johari Anurag Gusain Vinayak Rawat |

# Challenges/Roadblocks (7 pts)

(Describe the challenges that you have faced or are facing so far and how you plan to solve them. Max 300 words).

Challenges / Roadblocks

During the development of VIN Music, several intricate engineering hurdles were encountered across audio processing, streaming APIs, and mobile device performance:

1. Sub-Second Karaoke Lyrics Drift: Synchronizing word-by-word TTML karaoke lyrics from Unison with dynamic streaming audio posed significant drift issues due to variable network buffering. This was resolved by designing an adaptive time-offset calibration algorithm that continuously aligns lyrics timestamps with ExoPlayer's internal audio track clock.

2. Low-Latency High-Dimensional Recommendation: Executing nearest-neighbor Euclidean distance searches across 100,000+ songs with 5 audio feature dimensions on mobile hardware caused CPU throttling and frame drops. To solve this, we pre-clustered the dataset into K-Means partitions in SQLite, restricting queries to the active cluster and achieving sub-5ms lookup latency without network calls.

3. Background Playback & Android 13+ Battery Optimization: Modern Android OS versions enforce aggressive background execution limits that killed media playback. We resolved this by implementing AndroidX MediaSessionService coupled with foreground service notifications, wake-lock management, and audio focus ducking for transient interruptions.

4. YouTube Music Stream Throttling: Direct streaming endpoints from InnerTube were occasionally throttled by YouTube's cipher mechanisms. We solved this by integrating a resilient NewPipeExtractor fallback, implementing byte-range chunk requests, and introducing an LRU disk cache to guarantee uninterrupted streaming.

5. Secure AI LLM Integration: Calling Groq API directly from the mobile client risked exposing API keys. We resolved this by establishing an authenticated Firebase Cloud Function as an intermediary serverless gateway.

# Tasks Pending (7 pts)

(Describe the main tasks that you still need to complete. Max 250 words).

| Task Pending | Team Member (to complete the task) |
| --- | --- |
| While all core streaming, DSP, recommendation, and lyrics functionalities are operational, several advanced enhancements are currently being finalized: 1. Adaptive Multi-Bitrate Streaming: Developing dynamic bitrate auto-switching between 64kbps Opus on mobile networks and 256kbps on Wi-Fi to reduce data usage while preserving audio fidelity. 2. Parametric 10-Band Equalizer Presets: Expanding the audio DSP pipeline with customizable 10-band equalizer presets and lossless FLAC decoding. 3. Aesthetic Synced Lyrics Story Exporter: Creating a feature allowing users to select synchronized lyric lines and export them as animated visual cards for social media sharing. 4. Music DNA Radar Visualizer: Finalizing an interactive 5-axis radar chart screen visualizing personal listening habits across Valence, Danceability, Energy, Acousticness, and Tempo. 5. Release Signing & ProGuard Optimization: Applying rigorous R8/ProGuard shrinking rules and compiling the final signed v2.4.0 production APK. | Member 1: Adaptive Streaming & Cloud Optimization Responsible for implementing adaptive bitrate switching and Firebase Remote Config dynamic endpoint updating. Member 2: DSP Equalizer & Audio Enhancements Responsible for 10-band equalizer presets, lossless codec support, and offline download resume optimization. Member 3: Visualizer UI & Release Finalization Responsible for Music DNA radar UI, lyrics story exporter, ProGuard/R8 optimization, and v2.4.0 APK release build. |

# Project Outcome/Deliverables (2 pts)

(Describe what are the key outcomes / deliverables of the project. Max 200 words).

Project Outcome / Deliverables

The principal outcome of this project is a fully functional, production-ready Android music streaming and discovery application (VIN Music v2.3.1). The application provides an elegant, paywall-free alternative to commercial platforms, combining high-definition audio streaming with intelligent recommendation vectors and real-time DSP effects.

The key project deliverables include:

• A compiled and signed Android application package (APK) featuring full background playback, offline caching, and lockscreen media session controls.

• An on-device TasteDNA recommendation module powered by an embedded 142 MB SQLite database capable of sub-5ms nearest-neighbor music discovery.

• A multi-tier synchronized lyrics engine supporting word-by-word TTML karaoke animations and automated Indic script transliteration (Hinglish/Gurmukhi).

• An AI 'Decode' service integrating Groq Llama 3 70B via serverless cloud functions for comprehensive 4-layer song analysis.

• A robust offline download manager with automated ID3 tagging, alongside two-way Cloud Firestore synchronization for playlists and favorites.

• A clean, well-documented Kotlin and Jetpack Compose codebase following MVVM/MVI architecture, hosted on GitHub with automated CI/CD build scripts.

# Progress Overview (2 pts)

(Summarize how much of the project is done, what's behind schedule, what's ahead of schedule. Max 200 words.)

Progress Overview

The VIN Music project is currently in an advanced stage of development, with approximately 85–90% of the planned features fully completed and validated. All primary modules—including online streaming via InnerTube API, AndroidX Media3 ExoPlayer background playback, offline MediaStore scanner, local 5D TasteDNA recommendation engine, and the 3-tier lyrics waterfall—are thoroughly implemented and operational.

The development of the core logic and system integration is ahead of schedule, as all primary modules have been completed earlier than planned. The team has also ensured proper testing of major functionalities, reducing the chances of critical errors.

Ahead of Schedule: The implementation of on-device K-Means vector clustering (<5ms latency), real-time Hinglish transliteration via Google Translate, and serverless Groq Llama 3 AI song decoding were delivered ahead of schedule.

Behind Schedule: Advanced user customization of the 10-band parametric equalizer and social media lyrics card exporting are slightly behind schedule due to audio buffer synchronization complexities across diverse Android OEM audio drivers.

Despite these pending improvements, the overall progress remains strong, and the project is on track for timely completion. The remaining tasks are mainly enhancements rather than core requirements, and they are expected to be completed in the final phase before submission.

# Codebase Information (2 pts)

The project codebase is actively maintained under Git version control on GitHub with a GitLab secondary mirror. The repository follows a modular structure separating the Android app, serverless Firebase cloud functions, and recommendation dataset pipelines.

Repository Link: https://github.com/Vinrawa/Vin-music-v2.git

Secondary Mirror: https://gitlab.com/vin-group1784324/Vin-music-v2.git

Primary Branch: main (production release branch)

Important Development Milestones & Commits:

• Commit 3d3b13c: Release v2.3.1 (versionCode 21) — dedicated Downloads tab, 10 codebase audit fixes, network security hardening.

• Commit 6cc4d29: feat(security) — enforce network security config, strict SHA-256 update verification, and CI test pipeline.

• Commit 6fe7ed6: Merge origin/main into main (v2.2.4) — stable branch synchronization and site update.

• Commit 2968e43: release: v2.4.0 — stable shelf rotation, instant Discover deck, UI polish.

• Commit 478b634: fix(recommendation) — parse genre_graph.json correctly and fix TimSort comparison contract violations.

• Commit c78f2d3: feat(recommendations) — major recommendation engine overhaul and shelf rotation.

• Commit 3781d43: release: v2.3.0 APK signed with release keystore and updated SHA-256.

(Repository link, branch, and information about important commits.)

# Testing and Validation Status (2 pts)

(Provide information about any tests conducted)

| Test Type | Status (Pass/Fail) | Notes |
| --- | --- | --- |
| • Audio Streaming & Playback Engine • DSP & 8D Audio Processing • TasteDNA Vector Recommendation • Lyrics Waterfall & Transliteration • Offline Download & MediaStore Scanner • AI Song Meaning ('Decode') Engine • Firebase Cloud Sync & Security • UI/UX & Responsive Layouts | • Audio Streaming – Pass • DSP Audio Processing – Pass • TasteDNA Recommendation – Pass • Lyrics Waterfall – Pass • Offline Downloads – Pass • AI Song Meaning – Pass • Firebase Cloud Sync – Pass • UI/UX Layouts – Pass (Minor Polish Pending) | Comprehensive testing was executed across physical Android devices (Android 10 through 15) and emulators. The audio engine successfully resolved YouTube Music streams with background playback, lockscreen controls, and gapless transitions via ExoPlayer SimpleCache. Real-time 8D spatial audio panning and TarsosDSP BPM extraction operated smoothly without frame drops. TasteDNA vector clustering in SQLite achieved <5ms lookup across 100,000+ tracks. The lyrics waterfall successfully fell back across Unison, LRCLIB, and Genius, with accurate Hinglish transliteration. Offline downloads verified ID3 tagging and embedded artwork. Serverless Groq Llama 3 calls validated 4-layer structured outputs. Firebase Firestore synchronization maintained data integrity across Google logins. UI testing confirmed responsive layouts, with minor tablet margin adjustments ongoing. |

# Deliverables Progress (2 pts)

(Summarize the current status of all key project deliverables mentioned earlier. Indicate whether each deliverable is completed, in progress, or pending.)

## Vin Music Core Android Streaming Application: Completed

The production-grade native Android streaming application (v2.3.1) is fully functional, featuring search, albums, artist profiles, trending charts, and high-fidelity audio playback.

## YouTube Music InnerTube & Stream Extractor Module: Completed

Stream extraction pipeline without video payloads is fully implemented, featuring NewPipeExtractor fallback for ad-free playback and zero throttling.

## AndroidX Media3 ExoPlayer Audio Engine: Completed

Foreground MediaSessionService, lockscreen controls, audio focus handling, and LRU disk caching are fully operational for zero-gap transitions.

## TasteDNA & 5D Vector Recommendation Engine: Completed

Local 142 MB SQLite database with K-Means clustering performs nearest-neighbor recommendations in under 5ms without internet dependency.

## Multi-Tier Synchronized Lyrics Engine: Completed

Quality-tier waterfall cascading through Unison word-level RichSync, LRCLIB line-sync, and Genius plaintext, with live Indic transliteration.

## Offline Download Manager & MediaStore Scanner: Completed

Background multi-threaded download service with automatic ID3 metadata tagging and local device audio scanner is fully operational.

## AI Song 'Decode' Contextual Analysis: Completed

Serverless Firebase Cloud Function proxying Groq Llama 3 70B generates structured 4-layer song explanations (literal, context, deeper, trivia).

## Firebase Authentication & Cloud Synchronization: Completed

Google Sign-In and Cloud Firestore two-way real-time synchronization for playlists, favorites, and user settings are working reliably.

### Jetpack Compose UI & Glassmorphic Neo-Noir Theme: In Progress

Dark-first OLED theme with Haze backdrop blur and dynamic ambient aura is functional; finalizing responsive tablet layouts.

### Parametric 10-Band Equalizer & DSP Presets: In Progress

Basic multi-band equalizer and 8D spatial audio processor are working; user-customizable presets and FLAC support are being finalized.

### Final Security Auditing, ProGuard & Release Signing: In Progress

Codebase audit complete, ProGuard/R8 obfuscation rules configured, preparing final signed release APK for v2.4.0.